## Slide 1
Legacy System Archival
Do's and Don'ts Guide for Vendors and Project Teams
FedEx Custom Critical - Data & Analytics
Applicable to: All legacy TNT/FedEx systems
Databases, file-based systems, vendor-managed platforms
April 2026
Based on lessons learned from 6+ completed archival projects

## Slide 2
Agenda
This guide covers the complete lifecycle of legacy system archival,
based on lessons learned from 6+ FedEx/TNT archival projects.
1. Planning & Scoping
2. Database Access & Setup
3. Extraction Development
4. Data Export & Output Formats
5. Validation & Quality Assurance
6. Vendor & Stakeholder Engagement
7. Delivery & Handoff
8. Common Pitfalls - Real Project Lessons
9. Archival Checklist
10. Technology Quick Reference
Projects referenced: SAGE, CHARISMA, FINAWIN, MICROSCOP, TAAVI, SEAGHA
FedEx Custom Critical - Data & Analytics
2 / 17

## Slide 3
1
Planning & Scoping
Inventory, scope, encoding, stakeholders, and regulatory requirements
FedEx Custom Critical - Data & Analytics
3 / 17

## Slide 4
1. Planning & Scoping
DO
+ Inventory the data source: count tables, views, stored procedures, total size. For file-based systems (FoxPro, Firebird), count files and identify memo/index files.
+ Identify the system type and database technology early. Each has different tools: SQL Server (pyodbc), Firebird (fdb or raw binary), FoxPro (dbfread), Vendor-managed (engage vendor).
+ Identify the record types (declarations, payroll, HR, invoices). Each may have its own structure and output format.
+ Get sample exports early (Excel, CSV, PDF). These are your specification.
+ Identify the date field used for filtering. Customs = acceptance date. Payroll = pay period. HR = contract date.
+ Identify character encoding immediately. Latvian UNICODE_LV, Estonian CP1257, Slovenian EBCDIC, Romanian CP1250 all caused issues.
+ Map the complete data flow. Some data exists only at an external vendor.
+ Identify regulatory retention periods by country before starting. Belgium 7yr, Estonia 10yr, Latvia 75yr, Slovenia 10yr, Romania 50yr.
+ Engage business stakeholders early. They know which data matters for auditors.
DON'T
x Don't start extraction without a sample output file. You'll waste time guessing column order and join logic.
x Don't assume schema documentation is complete. Always verify against actual DDL.
x Don't underestimate size. 20 GB SQL Server = 5+ GB text output. 2 GB Firebird with BLOBs = hundreds of files.
x Don't plan to export everything in one query. Break down by type, sheet, and date range.
x Don't assume all data is in-house. Vendor-managed systems (MICROSCOP) may hold the authoritative archive externally.
x Don't assume someone knows the system. Legacy knowledge often left with departed employees. Document immediately.
FedEx Custom Critical - Data & Analytics
4 / 17

## Slide 5
2
Database Access & Setup
Restore, verify, export schema, handle non-SQL databases
FedEx Custom Critical - Data & Analytics
5 / 17

## Slide 6
2. Database Access & Setup
DO
+ Restore the database backup on a separate server (DWH/staging), never on production.
+ Verify the data range immediately after restore. SEAGHA backup only had data through 2020 - supplementary exports were needed for 2021-2022.
+ Script the full schema (tables, views, stored procedures) to a .sql file early. This is your primary reference.
+ Use read-only access. Archival is extraction, not modification.
+ Use WITH (NOLOCK) hints for large read-only SQL Server queries.
+ For non-SQL databases, verify driver compatibility before committing. Firebird custom collations can cause all text to return NULL. FoxPro needs correct codepage.
+ Preserve the original data files (.bak, .fdb, .dbf) alongside extracted output.
DON'T
x Don't use INSERT, UPDATE, ALTER, or DELETE. This is SELECT/extraction only.
x Don't modify the source database. Treat it as read-only.
x Don't skip the schema export. You're blind once the server is decommissioned.
x Don't discard original database files after extraction.
x Don't assume a driver that connects is reading correctly. Verify text fields contain actual characters, not NULLs or garbled encoding.
FedEx Custom Critical - Data & Analytics
6 / 17

## Slide 7
3
Extraction Development
Queries, encoding, BLOBs, parameterization, and testing
FedEx Custom Critical - Data & Analytics
7 / 17

## Slide 8
3. Extraction Development
DO
+ Use existing database views as building blocks. They contain correct joins, transforms, and column aliases.
+ Preserve exact column order to match the expected template. Business users know data by column position.
+ Build parameterized queries with @StartDate/@EndDate and @AllRecords flag.
+ Add @TestMode with known record IDs for verification against sample data.
+ Handle data type conversions carefully: ISNUMERIC() before CAST, date checks (<=1970 = NULL), string cleanup.
+ Handle character encoding explicitly. Use fallback chain: UTF-8 -> CP1257 -> CP1250 -> Latin-1. Verify diacritics manually.
+ Extract BLOBs separately: photos, report templates, PDFs. Create metadata linking BLOBs to source rows.
+ Document each query: what output, how many columns, which source tables, output filename.
DON'T
x Don't hardcode record ID ranges. Use date-based filtering.
x Don't skip columns, even if empty. Column structure is the contract with downstream consumers.
x Don't confuse column aliases in views with actual database column names.
x Don't ignore version/revision logic. Views often select MAX(SubID) WHERE Function='9' for the latest version.
x Don't mix header-level and detail-level data. Different join keys apply.
x Don't ignore credential/password tables. Flag for review - exclude hashed passwords from public output.
FedEx Custom Critical - Data & Analytics
8 / 17

## Slide 9
4
Data Export & Output Formats
Multi-format output, web viewers, and file organization
FedEx Custom Critical - Data & Analytics
9 / 17

## Slide 10
4. Data Export & Output Formats
DO
+ Export to multiple formats: Tab-delimited text (portable), Parquet (compressed, 22GB->650MB), SQLite (relational, queryable), CSV (Excel-ready), Excel (formatted delivery).
+ Use consistent filenames: Type_SheetName.txt or TableName.csv.
+ Provide two Excel views: per_year (audit-friendly) and per_type (analysis-friendly).
+ Create a Master_Index.xlsx or README with links to all files.
+ Extract non-database content: PDF payslips (1,676 in TAAVI), SEPA XML files, tax declarations, report templates, stored procedure source code.
+ Build a web viewer (Node.js + Express + better-sqlite3). Searchable tables, paginated grids, BLOB viewer, SQL runner. Proven across multiple projects.
DON'T
x Don't export the entire database at once. Work by type, year, and chunk.
x Don't use Excel as intermediate format. 1M row limit, slow writes, precision loss on large numbers.
x Don't forget NULL handling. NULLs = empty cells, not the string 'NULL'.
x Don't neglect number formatting. #,##0.00 for amounts, plain integer for IDs.
x Don't deliver only one format. SQLite + CSV + web viewer = maximum accessibility.
FedEx Custom Critical - Data & Analytics
10 / 17

## Slide 11
5
Validation & Quality Assurance
Row counts, encoding checks, BLOB verification, and sample testing
FedEx Custom Critical - Data & Analytics
11 / 17

## Slide 12
5. Validation & Quality Assurance
DO
+ Verify row counts: exported rows must match source query count.
+ Spot-check 5 known records and verify every column against the original.
+ Verify column count matches specification (e.g., 140 for Import Main).
+ Verify character encoding: check diacritics (LV: ā,č,ē,ģ; EE: ä,ö,ü,õ; SI: č,š,ž; RO: ă,â,î,ș,ț).
+ Check for unknown/orphan records (NULL dates -> *_Unknown files).
+ Document data gaps explicitly (backup 2003-2020, supplement 2022 = gap in 2021).
+ Keep extraction scripts, schema DDL, and pipeline code as part of the archival package.
+ Verify BLOBs: images open, PDFs readable, XML templates parse.
+ Test the web viewer with a non-technical user.
DON'T
x Don't assume extraction is correct because the query ran without errors. Always validate against sample data.
x Don't delete intermediate files (TXT, Parquet) after generating Excel.
x Don't lose the schema DDL file. It's the only DB documentation once the server is gone.
x Don't sign off without encoding verification. Correct row counts + garbled text = failed archival.
FedEx Custom Critical - Data & Analytics
12 / 17

## Slide 13
6
Vendor & Stakeholder Engagement
External vendors, business sign-off, and knowledge transfer
FedEx Custom Critical - Data & Analytics
13 / 17

## Slide 14
6. Vendor & Stakeholder Engagement
DO
+ Identify all external vendors early who hold data. MICROSCOP: vendor (Mikrocop) held the 10-year archive, not FedEx.
+ Establish vendor contact through the business, not IT alone.
+ Request vendor data export capabilities and pricing upfront.
+ Get access to vendor portals for self-service verification.
+ Document vendor relationship: contracts, contacts, data formats, SLAs.
+ Brief business on what will be archived and what will be lost. They must sign off.
+ Schedule regular check-ins with stakeholders. Show sample output early.
+ Document knowledge transfer immediately. When the expert leaves, archival becomes exponentially harder.
DON'T
x Don't assume a vendor will cooperate on your timeline. MICROSCOP: 2+ months stalled waiting for contact.
x Don't skip the business stakeholder. They know audit queries and legally required reports.
x Don't rely on a single person's knowledge. If one person knows the system, document immediately.
x Don't assume active vendor processes can retire immediately. MICROSCOP was still receiving daily invoice files.
FedEx Custom Critical - Data & Analytics
14 / 17

## Slide 15
8. Common Pitfalls - Real Project Lessons
Pitfall | Project | What Happened | How to Avoid
Custom DB collation | FINAWIN | Latvian UNICODE_LV caused all text = NULL via standard SQL | Test text extraction immediately; prepare fallback (raw binary parsing)
Incomplete backup | SEAGHA_A | Backup only contained data through 2020, missing 2021-2022 | Verify date range after restore; locate supplementary exports
Data held by vendor | MICROSCOP | Vendor (Mikrocop) held full 10-year archive, not FedEx | Map complete data flow in planning; identify external data holders
Knowledge departure | MICROSCOP | Business contact moved departments; knowledge chain fragile | Document everything in the first meeting; don't defer
Encoding loss | TAAVI | FoxPro CP1257 encoding; default readers garbled Estonian names | Detect and specify encoding explicitly; verify diacritics
Active process | MICROSCOP | Invoice process still running - can't just archive and shut down | Understand full lifecycle before planning retirement
BLOBs ignored | FINAWIN | Photos, templates, audit logs in BLOBs would have been lost | Check for BLOB columns; extract and catalog them
Credential exposure | TAAVI | User tables contained SHA-512 hashed passwords | Flag credential tables; exclude from public outputs
FedEx Custom Critical - Data & Analytics
15 / 17

## Slide 16
9. Archival Project Checklist
Discovery
☐ Data source located
☐ System type identified
☐ Schema exported
☐ Counts documented
☐ Data size documented
☐ Record types identified
☐ Sample exports obtained
☐ Date field identified
☐ Data range verified
☐ Data gaps documented
☐ Encoding identified
☐ Vendor dependencies found
☐ Retention periods confirmed
☐ Stakeholders briefed
Development
☐ Scripts written per data type
☐ Encoding handled correctly
☐ Scripts parameterized
☐ Tested against samples
☐ Column order verified
☐ BLOB extraction planned
☐ Output structure documented
Extraction & Validation
☐ Full extraction executed
☐ Output files have headers
☐ Row counts verified
☐ Encoding verified
☐ BLOBs extracted
☐ Intermediate formats created
☐ Final formats created
☐ 5+ records spot-checked
☐ Web viewer tested
Delivery
☐ Files on SharePoint/share
☐ README included
☐ Technical reference doc
☐ Original files preserved
☐ Scripts included
☐ Web viewer included
☐ Preset queries included
☐ Stakeholders notified
☐ Retention documented
☐ Vendor contacts documented
FedEx Custom Critical - Data & Analytics
16 / 17

## Slide 17
10. Technology Quick Reference
Database Type | Extraction Tool | Encoding Watch | Output Format
SQL Server | pyodbc, SSMS, sqlcmd | Windows-1252, UTF-8 | TXT -> Parquet -> Excel
Firebird | fdb driver, raw binary parser | Custom collations (ICU) | SQLite + CSV
Visual FoxPro (DBF) | dbfread (Python) | CP1257, CP1250 | SQLite + CSV
Vendor platform | Vendor API / export | EBCDIC, platform-specific | PDF, CSV (vendor-dependent)
FedEx Custom Critical - Data & Analytics
17 / 17